06 — Implementation Plan

Controlled execution sequence, validation gates & Git checkpoints

| Product | DriveGo |
| --- | --- |
| Feature | Location & Fulfillment Engine |
| Document Set | Six-Document Architecture Package |
| Version / Date | Architecture Package v1.0 / 2 September 2026 |

# 1. Execution rule

Do not start with UI. First inspect the repository, actual 29.11 response, current schema, location/hub/address logic, booking lifecycle, pricing and existing tests. Then classify COMPLETE / PARTIAL / MISSING / BLOCKED / CONFLICTING.

# 2. Phase 0 — Evidence baseline

Read the actual 29.11 response.

Inspect git branch, HEAD, origin/main, status, log and diff.

Inspect Prisma schema/migrations.

Search location, pickup, drop, hub, locality, delivery, fulfillment, handover, return and snapshot concepts.

Map existing implementation against this package.

Produce a gap matrix.

# 3. Phase 1 — Domain/schema

Reuse canonical models.

Add missing normalized entities.

Add constraints/indexes/audit fields.

Create migration and tests.

Verify benchmark booking safety.

# 4. Phase 2 — Backend

Location CRUD and authorization.

Validation.

Hours/exceptions.

Vehicle assignment.

Fulfillment rules.

Service area eligibility.

Central eligibility service.

Quote/pricing integration.

Booking snapshot.

Admin governance/audit.

# 5. Phase 3 — Customer

Pickup selector.

Return selector.

Delivery/meeting option.

Eligibility/error states.

Fee transparency.

Booking summary.

Preserve search/booking state.

# 6. Phase 4 — Vendor

Location dashboard.

Create/edit.

Hours.

Fulfillment rules.

Vehicle assignment.

Customer preview.

Existing handover/return integration.

# 7. Phase 5 — Admin

Search/control tower.

Review/moderation.

Detail drawer.

Audit history.

Booking fulfillment inspection.

RBAC.

# 8. Phase 6 — Test matrix

| Area | Required validation |
| --- | --- |
| Schema | Migration, constraints, relations, backfill safety. |
| Security | Tenant isolation and RBAC. |
| Eligibility | Hours, status, assignment, service area, combinations. |
| Pricing | Same-location, one-way, delivery, tax/deposit. |
| Booking | Revalidation, snapshot, idempotency, conflicts. |
| Customer | Selection, navigation, state preservation. |
| Vendor | CRUD, validation, preview, assignment. |
| Admin | Search, drawer, moderation, audit. |
| E2E | Customer → booking → handover → return → completion. |

# 9. Phase 7 — Evidence

Flutter analyze.

Relevant Flutter tests.

Backend tests/build.

Android AVD walkthrough where applicable.

Admin web viewport testing.

Evidence capture for critical flows.

No claims without actual evidence.

# 10. Phase 8 — Git checkpoint

Review git status.

Review git diff and git diff --check.

Review changed files.

Run relevant tests.

Commit precise message.

Push origin/main.

Verify HEAD equals origin/main.

Record commit hash and evidence.

# 11. Stop conditions

Stop on conflicts with established booking/payment invariants.

Do not duplicate canonical location concepts.

Do not call UI-only work complete.

Do not claim production readiness from local tests alone.

Do not modify unrelated features merely for cosmetics.

# 12. Completion definition

Complete means the product contract, technical contract, flows, UI/UX, schema, implementation, tests, device/web evidence and Git checkpoint agree.

# 13. Post-29.11 reconciliation

After the user supplies the actual 29.11 response, this package becomes the comparison baseline. We will produce a matrix of: planned, proven complete, partial, missing, conflicting, blocked, and next required work.